# DIGITAL AGENCY

# STATEMENT OF WORK (SOW)

TEMPLATE

INSTRUCTIONS

# Purpose and Application

This Statement of Work (SOW) serves as a foundational tool for digital agencies to outline the specifics of their service agreements with clients. It defines the scope of projects, including all associated activities, deliverables, timelines, and detailed requirements. It is essential for documenting the expectations and commitments of both the digital agency and the client, ensuring a clear understanding and facilitating smooth project execution.

Notice of Use

The issuer of this document assumes no liability for any outcomes resulting from its use. This document is provided solely for informational purposes and should not be considered legal advice, nor does it establish any form of attorney-client relationship, nor is it intended as advertising or a solicitation of any kind. Circumstances vary greatly, and as such, readers should consult a licensed attorney within the appropriate jurisdiction for legal advice tailored to their specific needs. The issuer explicitly disclaims any responsibility for actions taken or not taken based on the contents of this document.

Instructions for Use

- Click File > Make a copy to save and edit your own version of this template.

- Remove this page before final use or sending to your client.

- Add, remove or modify sections and placeholders highlighted in yellow to suit your specific needs.

- Consult your own legal counsel before use.

## REMOVE THIS PAGE BEFORE SENDING TO A CLIENT

STATEMENT OF WORK (SOW)

This Statement of Work (SOW) is entered into by [Agency Name] (hereinafter referred to as the "Agency") and [Client's Company/Organization Name] (hereinafter referred to as the "Client").

The purpose of this SOW is to specify the terms and conditions under which the Agency will deliver the agreed-upon digital marketing services and solutions to the Client to meet the objectives of the [Name of Project] project or engagement. The Agency is committed to providing the Client with high-quality digital solutions and services as detailed herein, subject to acceptance based on the criteria set forth in this document. The Parties to this agreement are collectively referred to as the “Parties.”

1. Project Overview

Describe the purpose, objectives, and any background information necessary to understand the project. This should provide a high-level view of the project’s aims and how it fits into the client’s overall strategy.

2. Scope of Work

The scope of this Statement of Work includes the provision of digital marketing services and solutions tailored to the specific needs of [Client's Company/Organization Name]. These services are designed to support the client's objectives and may include, but are not limited to:

2.1 Services Provided:

| Service Category | Description |
| --- | --- |
| Example: Social Media Management | Develop and manage the client’s social media profiles on platforms like Facebook, Instagram, Twitter, and LinkedIn. Services include content creation, posting schedule, audience engagement, and performance analysis. Specify number of posts per week and reporting frequency. |
| Example: Graphic Design | Provide graphic design services for digital and print media, including logos, brochures, banners, and advertisements. Specify types of designs needed and any particular style or branding guidelines to follow. |
| Example: Blog posting | Create and deliver professionally written blog posts tailored to the client's target audience and industry needs. Services include topic research, content creation, SEO optimization (using specified keywords), and incorporating client feedback. |

2.2 Deliverables:

| Deliverable | Description | Due Date |
| --- | --- | --- |
| Monthly Content Calendar | A detailed calendar outlining the scheduled social media and blog posts for the month across all specified platforms. | 3rd business day of each month |
| Logo Design | Final designs for a new company logo, provided in multiple formats (SVG, PNG, EPS). | [Specific date, e.g., MM/DD/YYYY] |
| Blog Posts | 9 blog posts fully optimized for SEO, each on a specified topic. | Delivered bi-weekly on Fridays |
| Performance Report | A monthly report detailing audience engagement metrics, social media growth, SEO performance of linked blog posts, and recommendations for optimization. | First day of each month |

2.3 Project Exclusions:

Clearly define what is out of scope to prevent scope creep. What should be identified as specific exclusions of the SOW agreement, i.e. may be expected to be connected to these services but may not be in this case?

Example: Content creation beyond the specified number of pages.

Example: Third-party costs that are not pre-approved. (Fonts used in a logo)

3. Change Management

3.1 Change Requests

Changes to the scope of work, deliverables, timelines, or any other significant aspects of this SOW must be formally requested through a Change Request process. This ensures that all modifications are documented, reviewed, and approved before implementation. The procedure is outlined as follows:

- Initiation: Either party (the Agency or the Client) may initiate a Change Request when they identify a need for modification. The party seeking the change must submit a written Change Request to the other party detailing the desired changes and the rationale behind them.

- Review: Upon receipt of a Change Request, both parties will review the proposed changes. This review will consider the impact on project timelines, costs, resources, and overall project objectives. Necessary consultations with project managers, technical leads, and other key stakeholders should be conducted during this phase.

- Approval: Change Requests must be approved in writing by authorized representatives from both the Agency and the Client. Approval may be conditional, requiring further revisions to the proposed changes.

- Implementation: Once a Change Request is approved, the changes will be implemented according to a mutually agreed-upon schedule. The Agency will update the SOW and any related project documentation to reflect the approved changes.

- Adjustment of Costs and Schedule: If the approved changes affect the project's cost or timeline, an adjustment will be documented and agreed upon in writing by both parties. This may result in a revised SOW and possibly a change in the payment schedule.

- Documentation: All Change Requests and their outcomes must be documented and stored as part of the project's records. This documentation will include details of the request, the decision-making process, and any adjustments made to the contract or project plan.

3.2 Limitations

- No informal agreement or discussion shall override the terms of this SOW unless it is documented through the Change Request process and formally approved.

- Changes that result in a reduction of the agreed-upon fees or that compromise the quality and integrity of the deliverable may require special consideration and additional negotiation.

4. Client Services

4.1 Points of Contact

To ensure smooth communication and efficient management of this project, the following personnel will serve as the primary points of contact for the Client:

- Agency Project Manager: [Name]

  - Role: Primary liaison for project coordination and communication.

  - Contact Information: Email: [Email Address], Phone: [Phone Number]

  - Availability: Monday to Friday, 9:00 AM - 5:00 PM [Agency's Local Time]

- Client Account Manager: [Name]

  - Role: Responsible for addressing client needs and feedback, ensuring client satisfaction.

  - Contact Information: Email: [Email Address], Phone: [Phone Number]

  - Availability: Monday to Friday, 9:00 AM - 5:00 PM [Client's Local Time]

4.2 Communication Channels

To maintain a consistent and effective line of communication, the following channels will be utilized:

- Email: For formal communications, documentation, and approvals. All email communications should be responded to within 24 business hours.

- Phone Calls: For urgent matters or discussions that require immediate attention. Phone calls should be scheduled in advance, when possible, to respect the availability of all parties involved.

- Text Messages: To be used for quick updates or urgent issues that need brief immediate attention.

- Video Conferences: Regularly scheduled meetings or as needed for project reviews, updates, and presentations. These will be conducted via [Preferred Video Conferencing Tool] and scheduled at least one week in advance.

- Chat: For daily communication and quick interactions. [Preferred Chat Tool] will be used for instant messaging, sharing quick updates, and fostering an ongoing dialogue between team members.

4.3 Regular Updates and Meetings

- Weekly Status Meetings: Conducted via video call to discuss project progress, upcoming tasks, and address any immediate questions or concerns.

- Monthly Review Meetings: To review the month’s achievements, discuss any changes in the project scope, and plan for the upcoming month. These meetings will also serve to ensure alignment on strategy and execution.

- Ad-Hoc Meetings: Can be scheduled by either party if there is a need to discuss specific issues or opportunities in greater detail outside of the regular meeting schedule.

4.4 Documentation and Reporting

All communications that result in decisions affecting the project scope, timelines, or deliverables will be documented and shared with relevant stakeholders within one business day of the communication. This ensures that all parties are aligned and informed about project developments and decisions.

5. Payment Terms

5.1 Pricing Structure

The total cost for services provided under this SOW is agreed upon based on the detailed pricing structure outlined below. This includes fixed prices for specific deliverables, hourly rates for variable services, and retainers for ongoing support.

- Fixed-Price Services: List services that will be billed at a fixed price along with the cost for each.

- Hourly Services: List services that will be billed on an hourly basis, including the hourly rate for each type of service or personnel involved.

- Retainers: Outline any retainer fees for ongoing services, such as monthly management of digital campaigns, ongoing SEO optimization, or continuous social media management. Specify the scope of services included in the retainer.

5.2 Payment Schedule

Payments are due according to the following schedule, designed to align with the completion of key milestones, ongoing services, and retainer agreements:

| Payment Type | Percentage/Amount of Total Fee | Due Date |
| --- | --- | --- |
| Initial Deposit | 20% of Project Total | Upon SOW signing |
| Retainer Payments | [Specify Amount] per month | 1st of each month |
| Design Complete | 30% of Project Total | [Specify Date or Condition] |
| Project Midpoint | 20% of Project Total | [Specify Date or Condition] |
| Project Completion | 30% of Project Total | Upon final delivery and acceptance |

5.3 Invoicing

Invoices will be issued in accordance with the payment schedule. Each invoice will detail the services provided and the corresponding charges. The Client is expected to make payment within [specify number] days of invoice receipt.

5.4 Late Payments

Late payments by the Client may incur late fees of [specify percentage] per month on any outstanding balance. If payment delays exceed [specify number] days, the Agency may pause work until the account is settled.

5.5 Changes and Additional Services

Any additional services or changes not outlined in the initial SOW may result in adjustments to the final invoice. Such changes will only be executed after approval from both parties via the change management process detailed in Section 3.

5.6 Expenses

The Client will reimburse the Agency for agreed-upon expenses that are necessary for the completion of the project. These expenses must be pre-approved by the Client and supported by receipts or other required documentation.

5.7 Early Termination

Early Termination by Client: In the event of early termination by the Client, the Client agrees to compensate the Agency for work completed up to the date of termination. This compensation will be calculated based on the percentage of the project completed, any out-of-pocket expenses already incurred by the Agency, and applicable retainer fees covering the notice period, if any. The Client will be required to pay for any services or deliverables that are in progress and cannot be canceled.

Early Termination by Agency: Should the Agency choose to terminate the relationship early due to unforeseen circumstances or failure by the Client to comply with the terms of this SOW (such as late payments or failure to provide necessary information), the Agency will provide the Client with written notice of termination. The Agency will bill for all completed work up to the termination date and any out-of-pocket expenses incurred. The Client is obligated to pay for all work and expenses billed by the Agency. The Agency will make all reasonable efforts to minimize costs and work in progress at the time of termination.

Notice Period: Both parties agree to provide a notice period of [specify number] days in the event of termination by either party unless waived by mutual agreement. During the notice period, all ongoing work will be completed and delivered as agreed unless instructed otherwise by the terminating party.

5. Intellectual Property Rights

All work product developed by the Agency under this SOW, including but not limited to designs, written content, and digital assets, will be the property of the Client upon final payment. The Agency retains the right to display the work in its portfolio and promotional materials unless otherwise negotiated.

| Agency | Client |
| --- | --- |
| Signature | Signature |
| Printed Name | Printed Name |
| Title | Title |
| Date | Date |